## Slide 1
BUDjit : for business

## Slide 2: Our Original Idea
Our first iteration of this idea began with the problem we face when traveling on a budget where we have a lot to decide with very little money and get overwhelmed with the decisions we have to make when we want to go somewhere.
Originally we wanted a site where we could enter how much money we had to spend and where we wanted to go and the website would give us back options for transport and accommodation. Then after selecting our options we would see what money in our budget was left over for things to do and the site would recommend a few activities in the area which we could afford.
So to summarise: hotels, transport and activities.

## Slide 3: However….
We realised almost immediately it wouldn’t be as straightforward to make as it seemed. There was a lot of information we needed to gather.
Luke began to create the website while Isaac and Dervla researched APIs that would give us information to display.
We had never worked with APIs before so spent time reading the documentation and understanding how to get the right information from the API.
Both of us encountered major issues

## Slide 4: Accommodation/Activities
After working out exactly how to implement Trip Advisor’s API, Dervla realised that Trip Advisor wouldn’t give out a key unless she was a profitable business partner as they limit them. (Spoiler, she was not)
I researched lots of other APIs but there aren’t really any hotels or hostels that think its worth their while to share information in an API
A member of Inspiretec suggested we look on GitHub for something that scrapes from the trip advisor website, but we couldn’t find one that included information on price and that was the most important factor for us.
So we decided to abandon the idea of activities and simplify to just accommodation, and just make our own test data in a JSON object.

## Slide 5: Travel
It was easier to find a travel API that was open source and Isaac did get it to work. WOO!
But wait…
Then we realised there was no cost attribute in the information. We could get the journey and when and where, but not how much it cost.
So after all that Isaac had to abandon that work and just create a JSON object.
Isaac had never worked with JSON before…

## Slide 6: Website
Meanwhile, at least, Luke had mocked up a pretty cool website.
It has buttons
And a dynamic slider.
For a while we thought that would be all we got.
Also, we had a snazzy logo and a colour scheme.
So that was something?

## Slide 7: Test Data
We began writing out all the test information by hand but it was taking a long time.
Until Isaac found an online JSON generator which would generate as many records as we needed with any information we wanted.
However all the phone numbers and addresses where formatted as though they were from the US.
So we found a different generator for UK addresses and inserted all of this information into the test JSON object.

## Slide 8
Then something worked idk
The end